## Slide 1: Final project – team 1
Idea | Data | Technology | Deployment | Notes
Predict Hospital Stay Webpage that takes in demographic information and would return a length of stay as an output The project would create a machine learning model that would predict the length of a hospital stay given certain conditions | Kaggle https://www.kaggle.com/nehaprabhavalkar/av-healthcare-analytics-ii | Pandas Jupyter Notebook (ETL, modeling) - [Will] Webpage that takes information (demographics) returns a length of stay as an output Javascript, HTML/CSS/Bootstrap) - [Stephen] SQL database (Postgres) for data input/retrieval - [Mona] May plot observations/trends resulting from the modeling (e.g. Plotly, Tableau) - [Thom] Heroku deployment - [Mona] | Heroku | Y column would be "stay" from the train_data.csv file Investigate city code to decipher geography

## Slide 2
To Do's / Tasks / Schedule
Monday 5/17
Identified the project and scope, and reviewed with Paul for approval
Wednesday 5/19
Determine the optimal machine learning module
Investigate the data set for anomalies - including determining if we can decipher city_code to get geography
Designing and exploration for the database, the website and the visualizations
Saturday 5/22
Elaboration/review of the model outcomes
Continue development/elaboration -- Webpage design, database, Vizzies
Think about deployment (e.g. Heroku)
Monday 5/24
  Development and testing continues
Wednesday 5/26
  Development and testing continues
Add a day
  Dev, test, start readying deployment (start configuring Heroku)
  Draft presentation
Add a day
  Dev, test, deploy
  Draft presentation
Add a day (possibly Sat 5/29)
  Dev, test, deploy
  Draft presentation
5/31 Monday or Tuesday 6/1
  Final code/deploy - everything works
  Finalize the presentation
  6/2 Wednesday
Project Presentation